## Slide 1: Pandemic Preparedness Planning Issues and Challenges for Utility Managers MWRA’s Perspective
The National Association of Clean Water Agencies
May 1, 2006
Continuity of Operations
Health of Staff
EAP Development

## Slide 2: Pandemic Preparedness Planning
Initial step: Small workgroup fact-finding and recommendations.
Key managers (who are also leads for emergency/ continuity of operations planning) begin detailed pandemic preparedness planning.
April 7, 2006: Meeting for 150 MWRA managers, supervisors and key staff, as well as regulatory agencies (EPA and DEP), DPH, MEMA, City of Boston, MWRA Advisory Board staff.
  Objective: communicate a consistent agency-wide message, reality-test initial planning, and kick-off more detailed planning.

## Slide 3: What Are We Planning For?
In Massachusetts alone, over the course of 6 – 8 weeks
  2 million people may become ill
  80,000 people may require hospitalization
  20,000 people may die
Agencies should plan for the worst-case scenario, in which up to 40% of the workforce is absent for a two-week period, due to illness or to care for family members
Source – MA DPH

## Slide 4: Pandemic changes in the workplace
What do we need to do to protect staff?
Continuity of Operations
Health of Staff
EAP Development

## Slide 5: Main focus of Pandemic response
Continuity of Operations is critical to essential Public Safety functions (fire protection) and Public Health functions (drinking water quality and management of sewage)
Health of staff is critical to Continuity of Operations. Staff need to have confidence that steps have been taken for safety in the workplace
Continuity of Operations
Health of Staff
The Pandemic threat is spread person to person and impacts operations by the absence of critical staff

## Slide 6: Main Pandemic EAP Initiatives
Continuity of Operations
Health of Staff
Administrative Pandemic Policies
Social Distancing strategies
Manage Workplace hygiene
Workplace Hazard Review
EAP Development

## Slide 7: Health of Staff - detail
Initiatives
Develop strategies for essential & non- essential staff
Develop strategy for use of satellite facilities, staggered shifts, work at home
Develop office protocols – minimize need to congregate
Develop supervisory training and implement
Monitor staff health and separate sick people
Implement initiatives when needed to manage the incident
Health of Staff
Administrative Pandemic Policies
Social Distancing Strategies
Manage Workplace hygiene
Workplace Hazard Review

## Slide 8: Health of Staff - detail
Initiatives
Develop plan for proper workplace hygiene and train all staff
Install signage, dispensers, etc
Develop sanitization plan and waste disposal for common areas
Distribute PPE and sanitizing products
Implement and enforce policies
Health of Staff
Administrative Pandemic Policies
Staff Separation strategies
Manage Workplace hygiene
Workplace Hazard Review

## Slide 9: Health of Staff - detail
Initiatives
Bird/animal SOP
Review hazardous work tasks
Develop PPE plans
Review HVAC and other physical systems as necessary
Develop plan for medical consultation
Develop plan for distribution of medications
Implement when needed
Health of Staff
Administrative Pandemic Policies
Staff Separation strategies
Manage Workplace hygiene
Workplace Hazard Review

## Slide 10: Health of Staff - detail
Initiatives
Develop pandemic specific policies for leaves, absences and compensation
Communicate policies with unions, staff
Establish support functions for families, counseling
Coordinate with insurance providers, health care
Manage the incident
Health of Staff
Administrative Pandemic Policies
Staff Separation strategies
Manage Workplace hygiene
Workplace Hazard Review

## Slide 11: Pandemic Emergency Action Plan Development
What might impact MWRA Operations and what will we do to prepare?
Continuity of Operations
Health of Staff
EAP Development

## Slide 12: Main Pandemic EAP Initiatives
Continuity of Operations
Health of Staff
Managing critical operations
Manage Inter- dependencies
Manage critical staffing levels
EAP Development

## Slide 13: What is critical to MWRA’s Mission?
What functions must be sustained through the 6-8 week critical period?
Criticality
Critical
Low
Delivery of water/removal of wastewater Protect staff Provide emergency response to hazards
Environmental protection & sewage treatment Less critical water treatment Critical business
Preserve condition of assets Routine maintenance Routine business
Efficiency initiatives Long term planning Capital improvements
High
Medium

## Slide 14: Water Operations Critical Functions
Pandemic Water Operations Priorities
Deliver water - aqueducts, PRVs, pumps, breaks Disinfection, critical sampling OCCs for alarms, security, emergencies
Corrosion control SCADA, Telog Key facility repairs, leak repairs
Routine maintenance Facility repairs Routine sampling
Hydroelectricity Grounds & custodial Leak surveys, valve exersizing, fluoridation
Criticality
Critical
Low
High
Medium

## Slide 15: Wastewater Operations Critical Functions
Pandemic Wastewater Operations Priorities
Remove wastewater -wet weather, pumping, screens Prevent uncontrolled SSOs & backups into homes OCCs for alarms, security, emergencies
Wastewater disinfection – CSOs, outfall SCADA, PICS, facility safety instruments Key facility repairs, storm cleanup
Secondary treatment, sludge handling Routine maintenance & facility repairs Routine sampling
TV inspection Sewer cleaning and rehabilitation Grounds & custodial
Criticality
Critical
Low
High
Medium

## Slide 16: Other Operations Critical Functions
Other Pandemic Operations Department Priorities
Lab testing for water tests, DI process control Emergency engineering support TRAC sampling for hazardous releases
Payroll Immediate labor issues A/P processing for critical materials, cost tracking
CIP construction monitoring A/P processing for non-critical materials Lab environmental testing, Enquad monitoring
TRAC inspections CIP design work, support for in house routine work Records, permits
Criticality
Critical
Low
High
Medium

## Slide 17: Support Services Critical Functions
Pandemic Support Services Priorities
MIS critical systems and applications EOC, emergency communications, security Procurement and A/P for critical materials, services
Warehousing, VMM support for emergencies OSHU, Health liaison, Risk Mgt, Payroll Court order reports, labor issues, financial reporting
HR hiring, compensation, benefits, labor contracts Planning – Community support, GIS, modeling Routine finance, procurement operations
Other Law Div, Real Property, Env. Compliance Internal Audit, School Education, AACU monitoring Budget prep, Facility mgt support
Criticality
Critical
Low
High
Medium

## Slide 18: Continuity of Operations: Developing an Emergency Action Plan
Initiatives
Identify all critical business functions
Review critical tasks within critical functions
Prioritize critical tasks & establish hierarchical plan to drop the least important function when staff is unavailable
Coordinate expectations with communities and partner agencies
Manage operations based on best use of available staff and resources
Continuity of Operations
Managing critical operations
Manage Inter- dependencies
Manage Critical staffing levels

## Slide 19: Continuity of Operations
Initiatives
Identify critical functions impacted by 40% absence
Consider trimming tasks within critical functions
Identify possible backup resources
Establish a training & deployment plan for backups
Execute timely training of backups and reassign people as needed
Continuity of Operations
Managing critical operations
Manage Inter- dependencies
Manage Critical staffing levels

## Slide 20: Where Do We Expect to be Short of Staff?
Of 161 functional groups analyzed in the first cut Critical Staffing analysis:
  39 critical operations functions would be short staff if 40% of the available staff were absent
    Examples: Operators, key trades crews, key managers, repair crews
  21 other less critical groups would also be short staff due to few qualified staff in small groups
Further analysis is needed to confirm the extent of the problem and to
Need to identify other potential staff for retraining as back-ups

## Slide 21: Continuity of Operations
Initiatives
Identify critical materials or services
Identify appropriate procurement strategy and place orders as nec
Prepare plan for handling/warehousing stockpiled goods
Review power failure response and communication backups
Implement strategies at correct time to stockpile or find alternative vendors
Continuity of Operations
Managing critical operations
Manage Inter- dependencies
Manage Critical staffing levels

## Slide 22: Pandemic Emergency Action Plan Development
What do we need to do to put a plan in place?
Continuity of Operations
Health of Staff
EAP Development

## Slide 23: Emergency Action Plan Development
Initiatives
Some initiatives require costly or high impact changes
Phasing is necessary to trigger some initiatives only when necessary
Phasing & Triggers
EAP Development
EAP Issue Resolution
Incident Command

## Slide 24: Pandemic Response Phases
Pandemic Phase | Trigger Mechanism
Phase 1 Pandemic Alert | H5N1 cases are confined to persons directly handling infected birds
Phase 2 Pre-Pandemic | Person to person transmission is confirmed somewhere in the world
Phase 3 Pandemic Outbreak | Person to person transmission is confirmed in the MWRA area
Phase 4 Maximum Disruption | Absentee rates impact critical operations
Phase 5 Prolonged Recovery | Workforce returns to lesser impact levels
What are the stages to the Pandemic Response?
Now
Someday
?
6-8 week duration
Following months
Need to plan now and be ready to implement response measures
We may have anywhere from days to years to do the planning and preparation

## Slide 25: Pandemic Response Strategic Approach
Pandemic Phase | Trigger Mechanism
Phase 1 Pandemic Alert | H5N1 cases are confined to persons directly handling infected birds
Phase 2 Pre-Pandemic | Person to person transmission is confirmed somewhere in the world
Phase 3 Pandemic Outbreak | Person to person transmission is confirmed in the MWRA area
Phase 4 Maximum Disruption | Absentee rates impact critical operations
Phase 5 Prolonged Recovery | Workforce returns to lesser impact levels
Strategy by Phase
Phase 1 – Aggressive planning and preparation
Phase 2 – Start costly or higher impact steps
  Stockpiling
  Retraining
Phase 3 - Start 24/7 EOC
  Track issues and respond
Phase 4 - Manage operations with limited staff and resources
Phase 5 - Manage return to normal and watch for 2nd wave
Now
Someday
?
6-8 week duration
Following Months

## Slide 26: Emergency Action Plan Development
Initiatives
Develop tiered Communication Plan
  Outside (Communities, DCR, public, etc)
  Inside (Mgrs/Spvrs, staff, etc)
  Q&A, rumor control
Develop EOC staffing plan
Link to MEMA, DPH, others for external resource issues
Develop tracking tools for critical staffing and critical resources
Track initiative progress
Manage the incident
Phasing & Triggers
EAP Development
EAP Issue Resolution
Incident Command

## Slide 27: Continuity of Operations
Per directive of MA Executive Order 144, a Continuity of Operations/Continuity of Government Plan was submitted to MA Executive Office of Public Safety
The Plan included an order of succession which, in the Pandemic scenario, is a critical component of the Emergency Action Plan

## Slide 28: Continuity of Operations - Succession
ORDERS OF SUCCESSION
The order of succession in the absence, death, or removal of the Fred Laskey, MWRA Executive Director is as follows:
  Mike Hornbrook, Chief Operating Officer
  Rick Trubiano, Director of Field Operations
  John Vetere, Director of Deer Island
DELEGATIONS OF AUTHORITY
All authority granted to the Executive Director by the Enabling Act would be transferred to any successor
SUBORDINATE ORDERS OF SUCCESSION
Should any Director or divisional or department managers become disabled, the following orders of succession will apply

## Slide 29: Order of Succession – Examples
Rick Trubiano, Director of Field Operations
Marcis Kempe
Mark Johnson
Carolyn Fiore
John Vetere, Director of Deer Island
Gerald Gallinaro
Daniel O’Brien
Jeff Reade
Mark Johnson, Director of Metropolitan Operations
Valerie Moran
Paul Burridge
Pat Regnetta
Dave Coppes, Director of Western Operations
Guy Foss
Brad Palmer
Ken Perry
Director of Wastewater Collection Operations
Joseph Del Greco
Steve Cullen
Steve Abner
Charlie Button, Deputy Chief Operating Officer
Jae Kim
Kevin O’Brien
Frank DePaola
Dave Gilmartin, Director of Emergency Preparedness
Victor L’Esperance
Robert Noonan
Nicholas DeMatteo
(Command of the Emergency Service Units will be assumed by Steve Venuti)
For pandemic purposes, this approach must be extended downward to all Critical Roles

## Slide 30: Order of Succession – Examples
Kevin Feeley, Managing Director
Marian Orfeo
Greg DeFronzo
Bob Donnolly
Trish Filiponne, Acting Chief Financial Officer
Joe McCann
Rachel Madden
Mike Ralph, Director of Public Affairs
Gary Webster
Ria Convery
Steve Remsberg, General Counsel
Jack Chinian
John Navoy
Greg DeFronzo, Director of MIS
Ken Carlson
Richard Del Prado
Joe Barrett
Mahnaz Mehr
For pandemic purposes, this approach must be extended downward to all Critical Roles

## Slide 31: Emergency Action Plan Development
Initiatives
Get input from critical function managers for critical staffing and interdependencies
Continue to resolve policy and technical issues
Complete EAP
Monitor the situation and implement EAP when necessary
Phasing & Triggers
EAP Development
EAP Issue Resolution
Incident Command

## Slide 32: Draft Emergency Action Plan – Near Term Steps
Monitor situation
Complete EAP Phase 1 plans
  Participation of critical function managers
    Critical function review – What can’t be interrupted?
    Critical resource review – Who to train and how? - What to stockpile or arrange alternate sources for?
  Senior management:
    Policy issues
    HR strategy
    Procurement strategy
    Operations strategy
  Pandemic Planning task force investigates technical issues and helps develop health strategies
EAP completion and tracking by Emergency Response
Continuing communication inside and outside MWRA

## Slide 33: Short term steps to complete EAP - Participants
Complete Forms
Critical staffing & backups
Critical Goods/ Services/ Alternatives
Help scope training plans for reassigned staff
Critical function Managers
Pandemic Committee
Operations Managers
Policies & readiness
Operations priorities
Emergency/ wet weather strategies
Rethink critical tasks
Ensure power/ comm backup readiness
Develop plans
Monitor situation
Avian flu Q&As
Get expert help as needed
Develop health plans, strategies & SOPs
Help develop training plans
Exec Office/ Support Services
Policies
HR pandemic policies
Union briefings
Training programs
Procure critical items
Emergency Response
Complete EAP
Track & coordinate plan progress
Develop Incident Command tools
Integrate all sub-plans into EAP

## Slide 34
“An ounce of prevention
is worth a pound of cure.”
- Henry de Bracton

## Slide 35: Questions?